# Software System Design Project CO2060

## Document Information

- Project Title: Merch4Change

- Organization / Institution: Department of Computer Engineering, University of Peradeniya

- Prepared By (Team / Individual): Antigravity - G13

- Version: 1.1

- Date: 11.01.2026

## Project Time-line

## Phase 0: Project Initiation & Vision (Week 0)

Duration: 21 days

• Define product vision and objectives

• Identify stakeholders

• Define high-level system scope

Deliverables:

- Product Vision Statement

- Stakeholder List

- High-Level Scope Document

## Phase 1: Product Backlog Creation (Week 1)

Duration: 7 days

• Identify epics and features

• Write user stories

• Define acceptance criteria

• Prioritize backlog

Deliverables:

- Product Backlog

- User Stories

## Phase 2 - Sprinting and Developing

## Sprint Cycle

Sprint Number: 1

Sprint Duration: 2 weeks

Sprint Planning:

- Finalizing Front-End designs and start implementing

- UI design

- Initialize front-end code

Sprint Execution:

- System design (UI)

- Implementation

- Unit testing

- Scrum meetings (3 Meetings per cycle)

Sprint Review:

- Demo increment (Figma workspace)

- Collect feedback (From scrum master)

Sprint Retrospective:

- Identify improvements

## Sprint Cycle

Sprint Number: 2

Sprint Duration: 2 weeks

Sprint Planning:

- Finalizing Front-End Implementations

- Back-end logic Finalization

Sprint Execution:

- System design (Front-end and Back-end)

- Implementation

- Unit testing

- Scrum meetings (3 Meetings per cycle)

Sprint Review:

- Demo increment (Locally hosted UI)

- Collect feedback (From scrum master)

Sprint Retrospective:

- Identify improvements

## Sprint Cycle

Sprint Number: 3

Sprint Duration: 2 weeks

Sprint Planning:

- Progressing Back-End Implementations

- Initializing Database Implementations

- ER & System Diagram finalization

Sprint Execution:

- System design (Back-end)

- Implementation

- Unit testing

- Scrum meetings (3 Meetings per cycle)

Sprint Review:

- Demo increment (Test back-end functionalities)

- Collect feedback (From scrum master)

Sprint Retrospective:

- Identify improvements

## Sprint Cycle

Sprint Number: 4

Sprint Duration: 2 weeks

Sprint Planning:

- Finalizing Back-end Implementations

- Integrating Front-end and Back-end

Sprint Execution:

- System design (Front-end and Back-end integration (APIs))

- Implementation

- Unit testing

- Scrum meetings (3 Meetings per cycle)

Sprint Review:

- Demo increment (Locally hosted system check)

- Collect feedback (From scrum master)

Sprint Retrospective:

- Identify improvements

## Sprint Cycle

Sprint Number: 5

Sprint Duration: 2 weeks

Sprint Planning:

- Finalizing the MVP and Bug fixing

- Test with users (external)

Sprint Execution:

- Analyzing and fixing issues in the testing period

- Implementation (Bug fixes)

- Unit testing (Let users use functions one by one for testing)

- Scrum meetings (3 Meetings per cycle)

Sprint Review:

- Demo increment (Bug fixes and identified functionality errors)

- Collect feedback (From users and scrum master)

Sprint Retrospective:

- Identify improvements

## Phase 3 - Final Integration & Release of MVP

• System integration - Expected after 4th scrum cycle

• System and acceptance testing - During 5th scrum cycle

• Demo and MVP - 14th week (Milestone 2 Presentation)

Deliverables:

- Final Product Increment

- Test Reports

- Documentation